**DRGN Studio Progress Report 2**

**Progress Report – Project Name**

Ne1 Freelance

**Report Date**

22/02/2023

**Group Members**

Aaron Hazzard

Raushawn Mitchell

**Reporting Period**

15/02/2023 – 21/02/2023

**Highlights**

**Team Progress**

Footer worked on to about 90% (Due to unforeseen illness)

Account page completed.

**Individual Progress**

Raushawn started work on footer and is about 90% done.

**Team Progress Planned for the Next Reporting Period**

Raushawn plans to complete footer.

Raushawn plans to work on about us page to at least 75%.